## Slide 1: Software Update
Takashi HACHIYA
RIKEN

## Slide 2: Remaining Issues
Issue | Status | Expected time to finish
Memory leaks | One big leak is fixed at last week. But another big leaks still remain. | 1week 2days
Improve Chi2 calculation | Using real data, currently working on this issue. | 2 or 3 days 2days
Improve DCA calculation | Second (or more) hits are used for the DCA calculation. Not start yet | 2 or 3 days
Parameter tuning | Used for speed-up. Not start yet | 2 or 3 days
Speed up | Apply tigher cut (now too much wider). | 1week
Efficiency Study using simulation | Correlated with parameter tuning. | 1week
Event Display for Run 12 | Prepare for run 12 | Ready (1day)
Status : 1st version code is in the CVS.
  basic functions work well.
    CNTtrack – VTX hit association
    DCA calculation
  There are still remaining issues listed below.

## Slide 3: Memory Leak Issue
Memory leak in SvxCentralTrackReco
  1st Leak is fixed (last week)
  2nd leak is fixed (this week)
  3rd leak is about to be fixed.
    From stl vector in DST node. TClonesArray can not handle vector completely. I will use a fixed length array instead of vector.
There are still a lot of leaks in the svxDetectorGeo, SvxReco, SvxStripixel, SvxStandaloneReco,

## Slide 4: pT dependence of DCA resolution (homework)
Data
Simulation
pT(GeV/c)
(um)
DCA resolution between data and simulation is compared.
  DCA resolution = gaussian sigma
Simulation : Alan’s Talk at Review 2009. (values are taken by eye from his slide)
pT dependence looks similar, but the resolution in the data is slightly worse.

## Slide 5: Chi2 distribution
Chi2(dphi, dz) in data and simulation are compared:
  Data : Run 349679 10k events
  Simulation: Single pi+/pi-, Sigma_Vtx(x,y) = 1mm, z=5cm
Sigma in chi2 calculation which obtained by data is used for both data and simulation.
Chi2 (dphi) Looks similar, but chi2(dz) in simulation is smaller than that in data. This imply that the alignment in dz is needed.
chi2(dphi)
Data
Sim
Data
Sim

## Slide 6: Check the correlation of dphi slope sublayer by sublayer
B2-B3
B1-B3
B0-B3
B1-B2
B0-B2
B0-B1
Nodata
Correlation btw layers  btw sublayers
  B3, B2… 6 types  B3(7),B3(6), … 22 types

## Slide 7: pT dependence of sigma
0.2-0.3
0.3-0.4
0.4-0.5
0.5-0.6
0.6-0.8
0.8-1.0
1.0-1.5
1.5-2.0
2.0-3.0
3.0-4.0
(cm)
(cm)
(cm)
(cm)
(cm)
(cm)
(cm)
(cm)
(cm)
(cm)
Sigma vs pT
pT(GeV/c)
Sigma(cm)
Residual distritubion is Fit by gaussian
Sigma vs pT is fit by
  f(p) = a + b/p^c
Currently dphi is considered.
  for a while, dphi is well aligned.

## Slide 8: Chi 2 distribution is updated
Chi2 (dphi) is improved.
Chi2(dz) is not studied yet in detail.
Old calculation
Updated calculation
Normalized by Ncount within 0-30

## Slide 9: DCA distribution with chi2(dphi) cut
Selection:
  |dphi3|<0.5, |dz3|<0.5, chi2 (dphi) cut, pT>1GeV/c
The tail reduces significantly with tighter chi2(dphi) cut
Chi2(dphi)<100
Chi2(dphi)<10
Chi2(dphi)<5

## Slide 10: Back up

## Slide 11: dphi_n vs dphi_m

## Slide 12: Sigma vs pT for each combination

## Slide 13: B2(4)-B3(7)

## Slide 14: B2(3)-B3(7)

## Slide 15: B2(2)-B3(7)

## Slide 16: B2(4)-B3(6)

## Slide 17: B2(3)-B3(6)

## Slide 18: B2(2)-B3(6)

## Slide 19: B2(4)-B3(5)

## Slide 20: B2(3)-B3(5)

## Slide 21: B2(2)-B3(5)

## Slide 22: B1-B3(7)

## Slide 23: B1-B3(6)

## Slide 24: B1-B3(5)

## Slide 25: B0-B3(7)

## Slide 26: B0-B3(6)

## Slide 27: B0-B3(5)

## Slide 28: B1-B2(4)

## Slide 29: B1-B2(3)

## Slide 30: B1-B2(2)

## Slide 31: B0-B2(4)

## Slide 32: B0-B2(3)

## Slide 33: B0-B2(2)

## Slide 34: B0-B1